## Slide 1: WatchaFlick

## Slide 2: Meet the WatchaFlick Team
Diksha Singh
Back-End Developer
Sreshta Reddy N
Front-End Developer
Sreyas Anil Sawant
Front-End Developer
Chirantana Krishnappa
Front-End Developer
(Team Lead)
Kiran Gurunath Naik
Back-End Developer
Onkar Subodh Jadhav
Front-End Developer
Jarrin Kolbe Smith
Back-End Developer

## Slide 3: Our Project 01 02 03 04
Save customers time and money.
Provides a safe and faster platform.
Admin dashboard for business use.
To help make booking easy!
Booking Management
Safety
Admin Features
Convenience

## Slide 4: Tech Stack
Front-End
React JS
Back-End
Node JS
Database
MongoDB

## Slide 5: Sprint 1
FronT-END
The team worked on implementing Google Authentication and creating a homepage for the frontend. They also created user stories.
Back-end
Worked on our login feature for backend as well as register

## Slide 6: Sprint 2
Front-END
The team worked on several components of the project including Google Authentication, homepage, register and login functionality for both customers and admins, as well as the admin dashboard layout and database integration.
Back-end
The team worked on implementing Facebook authentication, forgot password, login and register functionality for both frontend and backend, update password feature for backend, management login for backend, and login for customers and admins on both frontend and backend.

## Slide 7: Sprint 3
Front-END
The team integrated data for the management dashboard, added a search feature for the frontend, updated the UI for login and registration, ensured users were directed to the home page upon login, and implemented seat selection and availability.
Back-end
The team worked on database schema search functionality, AWS deployment, Facebook authentication, forgot password, and seat selection.

## Slide 8: Sprint 4
Front-END
The team made UI changes, implemented error messages and routing, updated the login page, and worked on the forgot password feature. They also worked on the search bar and movie display for the customer homepage, and revamped the dashboard.
Back-end
The team worked on populating data for the admin dashboard, fetching booking details, implementing a search function for the database, and integrating a payment gateway. They also worked on implementing the forgot password feature for both mobile and email.

## Slide 9: Sprint 5
Front-END
The team worked on developing the customer dashboard, implementing a chatbot and customer support dashboard, and integrating a filter. They also worked on adding various features to the chatbot.
Back-end
The team worked on adding movies to the database, developing the backend for the admin dashboard and integrating the payment gateway. They also worked on AWS solutioning, payment testing, and implementing promotional offers.

## Slide 10: Challenges
Communication due to busy schedules
Learning everything with such a time crunch
Making time
Integration issues
Project deployment

## Slide 11: Solutions
Made front and backend GitHub repositories so they could communicate better
Watched YouTube videos and shared together
Used when2meet for scheduling meetings
Used GitHub to address merge requests to fix integration issues
Followed Iterative development approach

## Slide 12: Things Learned
How a software project is executed
Software Project
Communication and reliability
Teamwork
How to manage and make time
Time
How backend and frontend work
Backend & Frontend
How important it is to document
Documentation
How to use GitHub and JIRA
Technologies

## Slide 13: Future Changes
Some things we would change are having a group with similar schedules so communication is easier.
Not adding deliverables that couldn't be completed by the end of the sprint
Clearer communication at the beginning of each week.
Follow a burn-down chart for better tracking of progress.

## Slide 14
FILMS INSPIRING HOPE
RETRO CINEMA
18543
Thanks!
Do you have any questions?
Reach us out?
Watchaflicks@gmail.com